## Slide 1: WEBSITE OF CLINIC MANAGEMENT SYSTEM
MR. NGUYEN VAN SANG
60195 PHAM KHUONG DUY
60390 NGUYEN VAN HON
SE60620 LE NGOC THANH
60041 LE VAN HUNG
SUPERVISOR:
TEAM MEMBERS:

## Slide 2
PRESENTATION OUTLINE
1. Project overview
3. Software specification
4. Software design
6. Project result
7. Demo
2. Project management
5. Testing

## Slide 3
PROJECT
OVERVIEW
Problem
Solution
Idea

## Slide 4
Nowadays, most of clinic does not use technology for manage document.
The patients do not interact well with clinic system
PROJECT OVERVIEW - Problem

## Slide 5
PROJECT OVERVIEW - Problem

## Slide 6
Many errors occur
Difficult to upgrade or maintain
Limit number of devices can use
Manage only 1 clinic
PROJECT OVERVIEW - Problem

## Slide 7
Manage Staff, Room, Service, Medicines, Patients …
Booking appointment
Statistic
PROJECT OVERVIEW - Idea
Functional:
Manage Process Of Medical Examination
Notes: Quan li staff,room,service,medicines.patients
Quan li qua trinh kham benh reception tao va in phieu kham, nurse update phieu kham,doctor verify phieu kham, manager xem lai phieu kham
Dat lich hen
Thong ke

## Slide 8
Learnable
Easy upgrade and maintenance
Performance
PROJECT OVERVIEW - Idea
Non-Functional:
Reliable

## Slide 9
Why choose Website & .NET?
PROJECT OVERVIEW - Solution
Popularity
Rich class library
Run on multi-device
Experience

## Slide 10
PROJECT
MANAGEMENT
Project Model
Organization Structure
Master Schedule
Deliverables
Tools & Environment
Project Life cycle
Objectives
Notes: Hệ thống. Tổ chức của tem.
Lịch trình, kế hoạch của dự án
Mục tiêu đưa ra
Deliverables: Các bàn giao

## Slide 11
RUP Model
PROJECT MANAGEMENT – Project Model

## Slide 12
Why choose RUP?
Develop iteratively
Manage requirements
Supports an iterative approach to development that addresses the highest risk items at every stage in the lifecycle, significantly reducing a project’s risk.
Very important for inexperienced team in controlling issues like us.
Managing requirements during the whole development process ensures project team develops the right system with right requirements
PROJECT MANAGEMENT – Project Model

## Slide 13
Verify software quality
Testing process is implemented in all the cycles of application development time
Reduce risks
Why choose RUP?
PROJECT MANAGEMENT – Project Model

## Slide 14
Study business case and feasibility study of project
Complete project management plan
Complete draft ERD of system
Complete draft screen prototypes
Complete draft requirements
Determine project scopes
  Phase 1: Inception
PROJECT MANAGEMENT – Project Life Cycle

## Slide 15
  Complete user requirement specification
  Complete software requirement specification
  Complete ERD, final prototypes
  Complete database model
  Complete system architecture design
Phase 2: Elaboration
PROJECT MANAGEMENT – Project Life Cycle

## Slide 16
Complete coding and unit test
Complete user manual
Complete functional and regression test
Deploy website
Complete all reports and documents
Deliver source code
Phase 3: Construction
Phase 4: Transition
PROJECT MANAGEMENT – Project Life Cycle

## Slide 17
PROJECT MANAGEMENT – Organization Structure

## Slide 18
PROJECT MANAGEMENT – Master Schedule

## Slide 19
Metrics | Unit | Committed | Actual | Deviation
Start Date | dd-mm-yyyy | 09-05-2016 | 09-05-2016 | 0 day
End Date | dd-mm-yyyy | 23-08-2016 | 24-08-2016 | 1 day
Duration | Elapsed days | 77 days | 78 days | 1 day
Maximum Team Size | Person | 4 | 4 | 0
PROJECT MANAGEMENT – Objects

## Slide 20
No | Stage | Deliverable/ Milestone | Delivery Date | Delivery Location
1 | Inception | Deliver Report No.1 | 20-05-2016 | Supervisor
2 | Inception | Project plan | 25-05-2016 | Supervisor
3 | Inception | Deliver Report No.2 | 27-05-2016 | Supervisor
4 | Elaboration | Deliver Report No.3 | 10-06-2016 | Supervisor
5 | Elaboration | Deliver Report No.4 | 23-06-2016 | Supervisor
6 | Construction | Complete Coding | 08-07-2016 | Supervisor
7 | Construction | Deliver Report No.5 | 22-07-2016 | Supervisor
8 | Construction | Deliver Report No.6 | 29-07-2016 | Supervisor
9 | Transition | The last Document and CD source code | 24-08-2016 | FU
10 | Transition | Project completed | 24-08-2016 | FU
PROJECT MANAGEMENT – Deliverables

## Slide 21
PROJECT MANAGEMENT – Tools & Environments

## Slide 22
System Overview
Functional Requirement
Non Functional Requirement
SOFTWARE
SPECIFICATION

## Slide 23
SOFTWARE SPECIFICATION – System Overview

## Slide 24
SOFTWARE SPECIFICATION – System Overview

## Slide 25
SOFTWARE SPECIFICATION – Functional Requirement

## Slide 26
SOFTWARE SPECIFICATION – Functional Requirement

## Slide 27
SOFTWARE SPECIFICATION – Functional Requirement

## Slide 28
SOFTWARE SPECIFICATION – Functional Requirement

## Slide 29
SOFTWARE SPECIFICATION – Functional Requirement

## Slide 30
SOFTWARE SPECIFICATION – Functional Requirement

## Slide 31
SOFTWARE SPECIFICATION – Functional Requirement

## Slide 32
Learnable
The user interface must be easy to learn, even at the first time looking at the screen, user may immediately understand the function of each button or icon.
Performance
Reliability
The system is approximately 99% and must be available 24 hours a day, 7 days a week.
User must have the ability to access website by any web browser in his or her computers.
If the software is crashed, it should be repaired in 30 minutes.
Number of errors after one week trial: 2
SOFTWARE SPECIFICATION – Nonfunctional Requirement

## Slide 33
SOFTWARE
DESIGN
Architecture Overview
Package Design
Database Design

## Slide 34
SOFTWARE DESIGN – Architecture Overview

## Slide 35
SOFTWARE DESIGN – Package Diagram

## Slide 36
SOFTWARE DESIGN – Database Design

## Slide 37
TESTING
Test Model
Test Process
Test Result

## Slide 38
Customer requirement
Acceptance test
Product specifications
System test
High-level design
Integration test
Low-level design
Component test
Coding & unit test
validate
verify/validate
verify
verify
other V&V activities
TESTING – Test Model

## Slide 39
TESTING – Test Process

## Slide 40
  Goal setting: test stages, test item etc…
  Test cases preparation
  Test procedure preparation
  Executing test
  Related activities: retest, report etc...
Planning & Preparation:
Execution:
TESTING – Test Process
Analysis & Follow up:
  Checking result
  Analysis result

## Slide 41
  Doer : Developer
  Time : 27/07-7/7
  Doer : Test team
  Time : 13/7 – 19/7
TESTING – Test Schedule
Unit test:
System test:
  Doer : Test team
  Time : 30/6 – 8/7
Integration test:

## Slide 42
TESTING – Test Result

## Slide 43
TESTING – Final Test Result

## Slide 44
PROJECT
RESULT
Project result
Comparison Result
Lesson Learned

## Slide 45
After closing project, we achieve goal software:
All clinic staff can work more effective, easier and simpler way.
Clinic staff can manage all information like medicines, medical history, staff, service, room.
Patients can easily book appointment to meet doctor on time.
PROJECT RESULT – Project Result

## Slide 46
We have more experiences of managing a software project: how to manage plan, time, and risk. These experiences help us a lot in our future work.
Know how to communicate with other team members and how to do teamwork efficiently
PROJECT RESULT – Project Result

## Slide 47
Main objectives | Develop a website that helps users can manage all information like case, customer, staff, service and office easier. | 
Purpose | Lawyers can work more effective, easier and simpler | 
Items | Plan | Actual
Releases date | 23/08/2016 | 24/08/2016
Releases version | 1.0 | 1.0
Days | 77 | 78
Test cases | 250 test cases | 293 test cases
Defects | 50 | 57
Document pages | >200 | > 350 (include appendix)
Lines of code | N/A | Approximately 5000
PROJECT RESULT – Comparison Result

## Slide 48
  Only support IE, Microsoft Edge
  Develop more in other browser
PROJECT RESULT – Limitation & Expectation
  Limitation:
  Expectation:

## Slide 49
Situation | Problem | Lessons learned
Conflict in team | Members are stress Cannot make decision | Talk and listen to each other Analysis situation Make right decisions
Technical difficulties | Take lots of time to solve Miss the deadline | Search in Google or some IT forums Ask group’s supervisor or teachers for some advices
PROJECT RESULT – Lesson Learned

## Slide 50
Authentication
Homepage
Manage Service, Staff, Room
Book Appointment
Process medical examination
Statistic
DEMO

## Slide 52
Thanks for watching